INTERNAL ENGINEERING AND LAUNCH-READINESS REPORT

SALIS AUTO

Canonical Audit and GitHub Recovery

Authoritative repository: tazamohd/SALIS-GMS

Audited implementation: remote pr-branch at 6c34e32501caf37733345341de4dac6fd5fa3fb4

Audit date: June 10, 2026

Decision posture: Controlled pilot after critical release gates

EXECUTIVE DECISION The platform has advanced beyond prototype status, but general production launch is not recommended until ZATCA, payments, fine-grained authorization, branch governance, and critical workflow evidence meet explicit release gates.

# 1. Executive Verdict

SALIS AUTO is a substantial, functioning automotive group-management platform with broad operational coverage. It is not yet ready for an unconditional Kingdom of Saudi Arabia production launch.

The current codebase has a real application shell, 250 React page files, 406 Drizzle table declarations, 254 route elements, authentication middleware, tenant-aware infrastructure, PostgreSQL tests, a production build path, and working CI runs. Earlier reports that described the product as a prototype, asserted that source code was absent, or attributed defects from other repositories to SALIS-GMS are not current descriptions of this repository.

The release recommendation is controlled pilot only until the following launch blockers are closed with recorded evidence:

- ZATCA Phase 2 clearance/reporting must use an accredited production integration rather than simulated responses.

- Production payment flows must replace simulated gateways and be verified end to end.

- Fine-grained RBAC and tenant-boundary enforcement must be demonstrated for sensitive finance, HR, inventory, and administration operations.

- Branch governance must establish one protected integration path and eliminate competing pull requests from the same long-lived branch.

- Type-suppressed modules and high-risk workflows need sufficient automated coverage for a release decision.

No percentage-complete or "production-ready" claim is accepted without explicit acceptance criteria and repeatable evidence.

# 2. Scope, Method, and Evidence Rules

Eleven supplied reports were treated as evidence inputs, not as trusted truth. Every useful unique assertion was classified as:

Verified current: reproduced against the June 10 SALIS-GMS state.

Verified fixed: historically plausible and no longer reproducible.

Still open: current evidence confirms remaining work.

Outdated: superseded by later code or GitHub state.

Contradictory: conflicts with stronger current evidence.

Unverified: insufficient evidence to assert as fact.

Wrong repository: belongs to tazamohd/mnus or MotazMohd/SalisAutoPlatform.

Evidence was checked against repository files, repeatable counts, current pull requests and issues, workflow results, dependency installation, TypeScript compilation, production build output, and the PostgreSQL test path. Historical observations are retained in the reconciliation appendix rather than silently discarded.

# 3. Repository and Branch Topology

| Repository or branch | Role on June 10, 2026 | Audit treatment |
| --- | --- | --- |
| tazamohd/SALIS-GMS | Authoritative product implementation | Source of current defect and readiness findings |
| main | Default branch; behind the large integration branch | Protected release trunk should be restored |
| pr-branch | Broad integration branch at 6c34e325 | Current implementation baseline for this audit |
| review-base | Base of PR #6 | Temporary review topology, not a durable trunk strategy |
| tazamohd/mnus | Separate repository referenced by Manus reports | External context only |
| MotazMohd/SalisAutoPlatform | Separate planning/specification repository | External context only |

PR #3 and PR #6 share the same long-lived head branch but advertise different scopes and bases. This makes review state ambiguous and allows unrelated changes to accumulate behind an obsolete title. PR #6 should be the sole integration PR and ultimately target main; focused remediation should merge into pr-branch first.

# 4. Repeatable Current Metrics

Counts describe code volume, not delivery completeness.

| Metric | June 10 result | Counting method |
| --- | --- | --- |
| React page files | 250 | Files matching client/src/pages/**/*.tsx |
| Route elements | 254 | <Route occurrences in client/src/App.tsx |
| Drizzle table declarations | 406 | pgTable( occurrences in shared/schema.ts |
| Test/spec files | 42 | Repository files matching test/spec naming |
| Playwright specs | 2 | Files matching *.spec.ts under e2e |
| Files with @ts-nocheck | 60 | Files containing the directive |
| Console calls | 1,860 | console.log/warn/error/debug/info occurrences |
| server/routes.ts | 20,654 lines | Physical line count |
| server/storage.ts | 10,979 lines | Physical line count |
| shared/schema.ts | 10,147 lines | Physical line count |

Earlier values such as 76 tables, 343 tables, 283 routes, 255 routes, or approximately 1,400 endpoints used different repositories or counting methods. They must not be combined into a single progress trend.

# 5. Severity-Ranked Findings

## Critical

### C1. ZATCA Phase 2 is not production-cleared

The repository contains invoice XML and QR-oriented implementation, but the clearance/reporting integration includes simulated behavior. This is useful development infrastructure, not evidence of accredited production compliance.

Release gate: accredited sandbox and production credentials, signed invoice validation, clearance/reporting response persistence, retry/idempotency controls, rejection handling, and finance-owner acceptance evidence.

### C2. Payment integrations are not demonstrated as production-real

The platform exposes payment-related services and UI, but supplied reports and current code do not establish live production processing, callback verification, reconciliation, refunds, or failure recovery.

Release gate: provider certification, secret management, signed webhook validation, idempotency, settlement reconciliation, refund paths, and finance/security approval.

### C3. Branch governance obscures the releasable state

Two open pull requests use the same pr-branch head with different bases and scopes, while audit and CI pull requests overlap. A reviewer cannot identify one authoritative merge sequence.

Release gate: one protected trunk, one canonical integration PR, required green checks, current review approval, and explicit supersession of stale PRs.

## High

### H1. Fine-grained RBAC remains incomplete

The current defaultAuth middleware establishes a useful default-deny boundary for /api, so earlier claims of a globally unauthenticated API are outdated. That control does not prove operation-level authorization. Sensitive routes still require role/permission checks and tenant ownership tests.

Acceptance: deny-by-default permission middleware on critical mutations; cross-role and cross-tenant negative tests; administrator override behavior documented and audited.

### H2. Type safety is materially suppressed

Sixty files use @ts-nocheck, including large or business-critical surfaces. npm run check passing therefore does not mean all application code is type checked.

Acceptance: inventory directives by risk, remove them incrementally, prevent new suppressions, and add tests around modules that remain temporarily exempt.

### H3. The hybrid routing model has a high change radius

The modular route direction is sound, but the 20,654-line legacy router remains a concentration of authorization, validation, and regression risk.

Acceptance: migrate bounded domains behind explicit routers, preserve compatibility tests, and track legacy route reduction.

### H4. Client and end-to-end regression coverage is too shallow

The repository has 42 test/spec files but only two Playwright specifications for roughly 250 page files. File counts alone do not show behavioral coverage.

Acceptance: critical-path tests for authentication, tenant isolation, invoice lifecycle, workshop/service flow, inventory posting, payroll approval, and privileged administration.

### H5. Deployment configuration did not declare `SESSION_SECRET`

The server requires a session secret, while render.yaml declared only NODE_ENV and DATABASE_URL. The remediation adds generated secret configuration; the deployment still needs a smoke test and documented secret-rotation ownership.

## Medium

### M1. Core modules remain too large

routes.ts, storage.ts, and schema.ts are independently large enough to slow review and broaden regression impact. This is maintainability and control risk, not proof that the platform is nonfunctional.

The production build also reports duplicate class members in server/storage.ts, including IoT alert, loyalty account, and notification methods. Later declarations override earlier declarations at runtime, making the active contract difficult to reason about.

### M2. Production logging is not consistently structured

There are 1,860 console calls. Existing logger adoption is incomplete, reducing correlation, redaction, severity consistency, and operational observability.

### M3. Finance and HR maturity is uneven

Several surfaces are real or partial, while historical reports identify mock tabs, hardcoded regulatory values, and incomplete workflows. These claims require feature-level acceptance testing before being called fixed.

### M4. Performance claims lack repeatable evidence

No supplied report provides a current load-test baseline tied to the June 10 commit. Scale and response-time claims remain unverified.

### M5. Repository hygiene has drifted

Overlapping workflows, stale status documents, vendored tooling content, and competing audit PRs make operational truth harder to locate.

# 6. Verified Historical Improvements

The following June 1-9 concerns are no longer accurate as blanket current findings:

A default-deny authentication gate now protects /api routes, subject to a public allowlist.

The dependency lockfile supports a clean npm ci; bypassing it with npm install is no longer justified.

Current GitHub workflow runs for pr-branch completed successfully before this audit.

The local PostgreSQL 16 verification completed with 40 test files and 227 tests passing.

PWA assets exist, including public/manifest.json and public/service-worker.js; offline completeness remains unverified.

The codebase is not missing, and it is materially larger than the separate repositories described by the Manus reports.

These improvements do not close the fine-grained authorization, compliance, payment, test-depth, or governance gates.

# 7. Portal and Feature Maturity

| Capability | Rating | Current interpretation |
| --- | --- | --- |
| Authentication and sessions | Real | Default-deny API gate exists; production secret handling requires verification |
| Tenant infrastructure | Partial | Tenant concepts are pervasive; adversarial isolation tests are insufficient |
| Executive/admin portal | Real | Broad implemented navigation and pages |
| Workshop/service operations | Real | Core implementation exists; ownership and regression coverage need verification |
| Vehicle sales and inventory | Real | Broad implementation exists |
| CRM and customer portal | Partial | Real surfaces with historical wiring/ownership findings needing retest |
| Finance and accounting | Partial | Broad schema/UI, but control and workflow depth are uneven |
| HR and payroll | Partial | Broad implementation with historical mock/hardcoded areas |
| ZATCA Phase 2 | Demo/partial | XML/QR foundation exists; production clearance is not verified |
| Payment gateways | Demo/partial | Production processing and reconciliation are not verified |
| PWA/offline | Partial | Assets exist; offline behavior and installability are unverified |
| Mobile application | Unverified | No release evidence accepted by this audit |
| AI and automation features | Partial | Multiple surfaces exist; production model/data controls are unverified |

# 8. Contradiction Matrix

| Supplied claim | Canonical disposition |
| --- | --- |
| "Source code is missing" | Wrong repository; contradicted by SALIS-GMS |
| "All 38 issues are fixed in fixes/" | Wrong repository and unverified integration |
| "76 tables / 283 routes / 429 endpoints" | Wrong repository or obsolete counting basis |
| "343 tables from the database dump" | External repository context |
| "API routes are broadly unauthenticated" | Historically relevant, now outdated as a blanket claim |
| "PWA is missing" | Contradicted; manifest and service worker exist |
| "Core platform is production-grade" | Unsupported without compliance, payments, RBAC, and release gates |
| "CI is fixed by replacing npm ci with npm install" | Outdated; the synchronized lockfile now supports npm ci |

Detailed source-by-source reconciliation is in SALIS_AUTO_AUDIT_SOURCE_RECONCILIATION_2026-06-10.md.

# 9. Pull Request Disposition

| PR | Disposition | Evidence-based reason |
| --- | --- | --- |
| #3 | Close as superseded | Title describes i18n while the shared head branch has expanded far beyond that scope |
| #5 | Close or relocate | Vendored Claude skill is tooling content outside the product delivery boundary |
| #6 | Retain as canonical integration PR | It represents the current pr-branch; retarget to main after focused remediation |
| #19 | Close as superseded | Its audit claims are reconciled and replaced by this canonical report |
| #20 | Close as superseded | It overlaps CI and did not establish deterministic lockfile installation |
| New remediation PR | Review and merge into pr-branch | Isolated lockfile, CI, deployment-secret, and canonical-report changes |

# 10. Issue Triage

| Issue | Priority | June 10 treatment |
| --- | --- | --- |
| #7 | High | Canonical report establishes a source of truth; retain status-document consolidation and ownership |
| #8 | Critical | Typecheck/build design is verified locally; workflow publication, ESLint configuration, and required checks remain |
| #9 | High | Retain the verified 60-file @ts-nocheck burn-down with risk-based sequencing |
| #10 | High | Render secret declaration is prepared; retain environment documentation and deployment smoke-test evidence |
| #11 | Critical | Retain ZATCA production integration and certification work |
| #12 | Critical | Retain production payment integration and reconciliation work |
| #13 | High | Retain finance completion and control validation |
| #14 | High | Retain estimate-to-invoice and job-card-to-invoice workflow completion |
| #15 | High | Retain client-side and critical-path end-to-end coverage |
| #16 | Medium | Retain route decomposition with measurable legacy-router reduction |
| #17 | Critical | Elevate RBAC enforcement and tenant-negative tests to a release gate |
| #18 | Medium | Retain repository hygiene and documentation consolidation |
| New | Critical | Create branch-governance and release-trunk issue |

# 11. Phased Remediation Roadmap

| Phase | Owner | Dependencies | Acceptance criteria | Release gate |
| --- | --- | --- | --- | --- |
| 0. Reproducible delivery | Platform engineering | None | npm ci, typecheck, build, PostgreSQL tests, one CI workflow | Required |
| 1. Security boundary | Security/backend | Phase 0 | Permission matrix and cross-tenant negative tests | Required |
| 2. KSA compliance | Finance/compliance/backend | Phases 0-1 | Accredited ZATCA flow and rejection recovery | Required |
| 3. Payments | Finance/platform | Phases 0-1 | Live provider certification, webhooks, reconciliation, refunds | Required |
| 4. Critical workflows | Product QA/domain owners | Phases 1-3 | End-to-end invoice, workshop, inventory, payroll, admin tests | Required |
| 5. Architecture and observability | Platform engineering | Stable gates | Router/storage decomposition, structured logs, performance baseline | Pilot exit |
| 6. UX and scale | Product/design/SRE | Pilot evidence | Accessibility, offline, load, and operational readiness | General availability |

# 12. Release Decision Checklist

A production launch requires all of the following:

Green required checks from a clean checkout using npm ci.

Successful TypeScript check and production build.

Full Vitest execution against PostgreSQL 16.

Critical end-to-end tests, including negative role and tenant cases.

ZATCA and payment evidence signed by accountable owners.

Production secret, backup, restore, monitoring, and incident procedures.

One protected trunk and no unresolved critical/high audit findings.

Review approval on the exact release commit.

# 13. Evidence Commands

Representative repeatable commands:

npm.cmd ci --no-audit --no-fund
npm.cmd run check
npm.cmd run build
npm.cmd test
rg --files client/src/pages -g '*.tsx'
rg -c '<Route' client/src/App.tsx
rg -c 'pgTable\(' shared/schema.ts
rg -l '@ts-nocheck'
rg -n 'console\.(log|warn|error|debug|info)'

The exact PostgreSQL test environment is encoded in .github/workflows/ci.yml.

Local verification on June 10, 2026 completed successfully with 40 test files and 227 tests against a disposable PostgreSQL 16 cluster. The production build passed with warnings for large chunks, mixed static/dynamic imports, and duplicate storage class members.

# 14. Final Assessment

SALIS AUTO has advanced beyond prototype status and contains meaningful implementation across the dealership operating model. The correct management posture is neither "rewrite everything" nor "ship immediately." It is a controlled recovery: establish reproducible delivery, prove authorization boundaries, complete regulated integrations, validate critical workflows, and merge through one governed path.

The readiness rating is controlled pilot after critical gates, not general production readiness.